APPENDIX \*

Seafront cleansing working group recommendations.

|  |  |  |
| --- | --- | --- |
| **Recommendation from the group** | **Action to be taken** | **Cost and timescale** |
| **Recycling banks**:  There is the potential to increase recycling due to high levels of use of the existing three recycling banks. | Ensure a location has been found for a new recycling bank. The Resort team suggest opposite Kika and Harvey’s bar on the Promenade.  If agreed by members and additional funding can be found, officers will purchase four recycling banks to install. Installation can be completed in house. | £600 + VAT for a bank of two.  Yearly emptying cost circa £2800 (Currently 12 recycling bins cost £16,129)  Delivery time is between 7 and 28 days.  Officer time – 2 officers, 4 hours each to install. |
| **Commercial waste**:  There is the significant risk that the council’s 1,100 litre wheelie bins are being used by nearby hospitality and accommodation businesses for the disposal of waste. | Officers have received quotes from wheelie bin suppliers for brush entry apertures and lid locks that can be retrofitted onto existing 1100L bins. This will stop the lids being opened for bulky waste but still allow the public to deposit small items of litter.  In addition, ten new 1100L bins with locks and the brush entry already fitted will be purchased. | To be installed for 2023 summer season and paid for within existing Resort budgets. |
| **1,100 litre wheelie bins (owned by WTC)**:  The Review group recommend the following:   1. Replace many of the 1,100 litre bins to improve appearance and encourage use. 2. Replace many of the lids on any retained wheelie bins to increase usage but deter bulky waste. 3. Monitoring by Resort team of the waste collection operation 4. Encourage Dorset Council to take enforcement action where the dumping of commercial waste is identified. | a) Officers will purchase ten new 1100L bins with new entry fittings and locks.  b) Purchase ten extra brush entries and locks to fit onto existing bins to deter bulky waste  c) The Resort team will produce a simple but effective reporting system for staff to record levels of usage and a rough breakdown of the contents. This will help to identify potential commercial waste and ensure the service meets the agreed specification.  d) Officers will work with the Dorset Waste team to understand their process on enforcement to ensure we report our findings correctly. | a) 1100L galvanised steel wheelie bin in seafront blue with lockable lid and brush entry deposit lid - £471.95 x 10 = £4719.60  b) 10 Brush entry apertures - £39.50 x 10 = £395  10 lid locks - £17.50 x 10 = £175  c) Officers and casual resort staff will be able to include this time within current daily activities.  Delivery of 3-6 weeks for all items.  Two officers to install lid locks and brush entry apertures– 8 hours each officer. |
| **Arrangements for 2023-24**:  It is recommended that the waste collection service by Dorset Council is monitored throughout 2023-24 and the Resort team attempt to monitor any inappropriate dumping of commercial waste.  In addition, Dorset Council will be asked to provide regular information on the performance of the service that they are providing. | Through the 2023 season, Resort staff will be monitoring and reporting any inappropriate dumping of commercial waste. The team will be working closely with the Dorset Council waste services to ensure the agreed specification is performing to a satisfactory standard. | Within current working hours, officers will regularly monitor the contents of the council’s wheelie bins for any commercial waste. |